LUMINA FPM
MASTER SPECIFICATION PACKAGE

Volume 14 - Development Roadmap and Implementation Handoff

Authoritative Engineering Blueprint for LuminaFPM

Version: Draft 1.0
Prepared For: Cybersecurity Development / Implementation Company
Document Type: Implementation Roadmap and Handoff Specification
Primary Scope: Phases, Deliverables, Acceptance Criteria, Priorities, and Final Company Instructions

Implementation Priority If time or budget becomes constrained, the subsystems that must never be sacrificed are acquisition, normalization, and anomaly detection. These are the foundation of LuminaFPM.

# Document Contents

Purpose

Final Product Definition

Implementation Principles

Phase 0 Preparation

Phase 1 Lab Acquisition

Phase 2 Normalization

Phase 3 Database v4

Phase 4 Anomaly Engine

Phase 5 Benchmark Validation

Phase 6 Risk and CTI

Phase 7 AI Reporting

Phase 8 Visualization

Phase 9 Security and Deployment

Acceptance Criteria

Future Roadmap

Final Handoff Checklist

# 1. Purpose

This volume gives the cybersecurity development company a practical implementation roadmap. It converts the full LuminaFPM specification into phases, deliverables, priorities, and acceptance criteria.

# 2. Final Product Definition

LuminaFPM is a read-only, multi-vendor firewall anomaly management platform. Its core value is cross-vendor policy normalization and deterministic anomaly detection across Fortinet and Palo Alto firewall policies.

| Dimension | Final Decision |
| --- | --- |
| Primary identity | Firewall Anomaly Management Platform. |
| Core innovation | Cross-vendor normalization and anomaly detection. |
| Vendors v1 | Fortinet FortiGate and Palo Alto PAN-OS. |
| Architecture | Hybrid Parallel Shared-Network lab for evaluation. |
| Database | PostgreSQL only. |
| Backend | FastAPI + SQLAlchemy. |
| Workers | Celery + Redis. |
| Frontend | React + TypeScript. |
| Graph | Cytoscape.js logical policy graph. |
| AI | Query generation and SOC reporting only. |

# 3. Implementation Principles

Build the platform around normalized policies, not raw vendor data.

Keep anomaly detection deterministic and explainable.

Preserve vendor traceability for every rule, object, and service.

Keep CTI separate from policy anomalies but connected through risk scoring.

Use benchmark validation as proof of engine correctness.

Maintain strict read-only behavior against all firewalls.

Prefer working stable implementation over risky feature expansion.

# 4. Implementation Phases Overview

| Phase | Main Outcome |
| --- | --- |
| Phase 0 - Preparation | Repository setup, Docker baseline, coding standards, database migration framework, initial seed data. |
| Phase 1 - Lab Acquisition | FortiGate and Palo Alto connectors, API auth, raw extraction, job states, polling workers. |
| Phase 2 - Normalization | Vendor parsers, normalized rule model, object/service normalization, canonical field mapping. |
| Phase 3 - Database v4 | Schema enhancements, object correlation, risk, CTI, benchmark, and report tables. |
| Phase 4 - Anomaly Engine | Implement the 46 anomaly framework with deterministic detectors and evidence output. |
| Phase 5 - Benchmark Validation | Create benchmark matrix, generate policies, run precision/recall evaluation. |
| Phase 6 - Risk and CTI | Risk scoring engine, indicator extraction, provider integrations, threat correlation. |
| Phase 7 - AI Reporting | LLM provider abstraction, CTI query generation, SOC report generation, evidence grounding. |
| Phase 8 - Visualization | Dashboard, policy explorer, anomaly center, risk center, graph view, benchmark center. |
| Phase 9 - Security and Deployment | RBAC, secrets, audit logs, Docker Compose, backup/restore, final hardening. |

# 5. Phase 0 - Preparation

Create mono-repo or coordinated backend/frontend repositories.

Create Docker Compose skeleton.

Create FastAPI backend skeleton.

Create React + TypeScript frontend shell.

Configure PostgreSQL and Redis.

Configure SQLAlchemy and Alembic.

Define coding, logging, and testing standards.

# 6. Phase 1 - Lab Acquisition

Implement FortiGate REST connector.

Implement Palo Alto XML connector.

Store device credentials securely.

Implement Celery acquisition jobs and job states.

Save raw extraction output for policies, objects, services, and device status.

Validate against the VMware lab IP plan.

# 7. Phase 2 - Normalization

Implement FortiGate parser and Palo Alto parser.

Implement normalized rule schema.

Normalize objects, services, zones, actions, logging, profiles, NAT, and schedules.

Implement object/service correlation model.

Ensure anomaly engine has no dependency on raw vendor data.

# 8. Phase 3 - Database v4

Apply schema v4 migrations.

Extend network_object ownership fields.

Add normalized_object and normalized_service tables.

Add benchmark, risk, CTI, and LLM report tables.

Implement indexes and constraints.

Create seed data for Fortinet and Palo Alto vendors.

# 9. Phase 4 - Anomaly Engine

Implement core config-only anomalies first.

Implement pairwise rule comparison logic.

Implement cross-device inconsistency logic.

Implement governance and lifecycle anomalies.

Implement conditional/simulated runtime anomaly support.

Write every finding to rule_anomaly with evidence.

# 10. Phase 5 - Benchmark Validation

Build phase-1 dataset of approximately 45 rules.

Create atomic benchmark cases.

Create compound benchmark cases.

Map expected anomalies to rule pairs.

Run anomaly engine and calculate precision/recall/F1.

Fix false negatives before optimizing UI polish.

# 11. Phase 6 - Risk and CTI

Implement risk scoring engine and risk_assessment table.

Implement indicator extraction from normalized objects and firmware inventory.

Implement CTI provider abstraction.

Integrate at least one CTI provider in v1.

Correlate CTI observations to rules/devices.

Feed CTI evidence into risk scoring.

# 12. Phase 7 - AI Reporting

Implement LLM provider abstraction.

Support Gemini, OpenAI, and Ollama configuration paths.

Generate CTI queries from inventory context.

Generate SOC reports from deterministic evidence.

Store reports with evidence references and provider metadata.

Add safeguards against unsupported claims.

# 13. Phase 8 - Visualization

Build dashboard and device inventory.

Build policy explorer with filters.

Build anomaly center and risk center.

Build CTI threat center and SOC report view.

Build benchmark center.

Build Cytoscape logical policy graph.

# 14. Phase 9 - Security and Deployment

Implement RBAC.

Encrypt secrets.

Add audit logs.

Finalize Docker Compose deployment.

Add backup/restore process.

Harden CORS, API auth, and container exposure.

Run final end-to-end acceptance tests.

# 15. Acceptance Criteria

| Area | Acceptance Criteria |
| --- | --- |
| Acquisition | Policies, objects, services, and metadata extracted from both FortiGate and Palo Alto APIs. |
| Normalization | Equivalent vendor rules appear in one canonical model with traceability preserved. |
| Database | Schema v4 stores policies, objects, anomalies, risk, CTI, benchmark, and reports. |
| Anomaly engine | All 46 anomaly categories are supported as config-only, conditional, simulated, or future-enhanced. |
| Benchmark | Ground truth matrix runs and produces metrics. |
| Risk | Rules receive 0-100 risk score and factor breakdown. |
| CTI | At least one CTI provider integrated and correlated to policies. |
| AI | SOC reports generated from evidence without being used as anomaly authority. |
| Visualization | Dashboard, policy explorer, anomaly/risk views, graph, and reports available. |
| Security | Read-only firewall operation verified. |

# 16. Future Roadmap

Panorama integration.

FortiManager integration.

Additional vendors such as Cisco, Check Point, Sophos, and Juniper.

Advanced telemetry ingestion for runtime anomalies.

Kubernetes deployment.

Advanced compliance framework mapping.

Optional Robin-style RAG/dark-web intelligence as research extension, if legally and operationally approved.

# 17. Final Handoff Checklist

Review all 14 volumes before development kickoff.

Freeze schema v4 before backend implementation.

Freeze normalized rule model before anomaly development.

Build acquisition and normalization before UI-heavy work.

Create benchmark dataset before claiming anomaly coverage.

Do not add firewall write/remediation capability in v1.

Keep CTI and AI scope controlled and evidence-backed.

Maintain traceability from every dashboard finding to database evidence.